GAWAH FILE

Phase-wise implementation plan

Prerequisites, work, pass/fail checks, and debug notes for every phase. Do not start Phase N until Phase N-1 is green. Companion to Gawah_File_Project_Proposal.docx. 12 September 2026.

Companion to Gawah_File_Project_Proposal.docx.

Follow phases in order. Do not start Phase N until Phase N-1 checks are green.

Do not start a UI, embeddings, or an LLM pack-writer before the planted SQL stories exist.

Non-negotiable: the model may gather, cite, and propose. It may not freeze, unfreeze, or open a compliance case until a human sets signed=True.

As-of clock for all time filters: 2026-09-01T12:00:00 (env GAWAH_AS_OF). Never use datetime('now') in golden tests.

# How to use this plan

Each phase has the same shape:

Goal

Prerequisites (what must already exist)

Work (exact files and actions)

Checks (pass/fail)

Debug if a check fails

Exit criteria (you may proceed only after this)

If a check fails, stop. Fix that phase. Do not “make progress” by adding the next plane.

Suggested calendar if working evenings: Phases 0–2 (days 1–2), 3–5 (days 3–4), 6–8 (days 5–7), 9–11 (days 8–10), 12–15 (days 11–14).

# Phase 0 — Machine and empty repo

## Goal

A Python environment that can import LangGraph and create two SQLite files. No product logic yet.

## Prerequisites

Python 3.11, 3.12, or 3.13 (`python3 --version`)

pip and venv

Git optional

An OpenAI-compatible key is NOT required until Phase 10

## Work

Create folder `gawah-file/` with the tree from the proposal (empty packages with `__init__.py` are allowed).

Create `venv` and install at least: `langgraph`, `langchain-core`, `pydantic`, `python-dotenv`, `pytest`.

Create `.env` from `.env.example` with `GAWAH_AS_OF`, `GAWAH_OPS_DB=data/gawah_ops.db`, `GAWAH_GRAPH_DB=data/gawah_graph.db`.

Create empty directories `data/`, `seeds/`, `playbook/`, `evals/`.

Write `repos/db.py` that opens `gawah_ops.db` only.

## Checks

`python3 --version` prints 3.11+

`python -c "import langgraph, pydantic; print('ok')"` prints ok

`data/` exists and is writable

`repos/db.py` can `connect()` and `SELECT 1`

## Debug

Wrong Python: recreate venv with `python3.12 -m venv .venv`

Import error: `pip install -r requirements.txt` inside the activated venv

Cannot write data/: you are in the wrong working directory

## Exit criteria

Imports work. Ops DB connection works. Graph DB file does not exist yet (or is empty). No wallets table required.

# Phase 1 — Schema

## Goal

`gawah_ops.db` contains every table from the proposal schema. No rows except what SQLite creates.

## Prerequisites

Phase 0 green.

## Work

Write `seeds/schema.sql` exactly as specified (wallets, wallet_profiles, merchants, transactions, wallet_links, risk_flags, alerts, cases, policy_docs, policy_clauses, officers, officer_prefs, txn_features, alert_labels, evidence_packs, draft_actions, case_events, memories + indexes).

Write `seeds/build_db.py` that deletes `data/gawah_ops.db` if present, applies schema.sql, prints table names.

Run `python seeds/build_db.py`.

## Checks

sqlite3 data/gawah_ops.db ".tables"

Must list all tables above.

sqlite3 data/gawah_ops.db "PRAGMA table_info(transactions);"

Must include txn_id, wallet_id, merchant_id, txn_ts, amount_pkr, direction, txn_type, status, description.

Foreign keys: enable `PRAGMA foreign_keys=ON;` in db.py for every connection.

## Debug

Missing table: schema.sql not fully executed; print each statement’s error

Duplicate table on rerun: build_db must drop/recreate the file, not “CREATE IF NOT EXISTS” forever

FK ignored: connection did not set foreign_keys=ON

## Exit criteria

Fresh DB from one command. Schema matches the proposal. Zero seed stories yet.

# Phase 2 — Identity seeds (wallets, merchants, officers)

## Goal

The people and shops exist. No transactions yet.

## Prerequisites

Phase 1 green.

## Work

Insert exactly these identities (do not rename; goldens depend on ids):

Wallets:

w_ayesha_lhr — Ayesha, Lahore, full KYC, active, opened 2025-01-15

w_bilal_khi — Bilal, Karachi, basic KYC, active, opened 2026-08-28

w_imran_isb — Imran, Islamabad, full KYC, active, opened 2025-11-02

w_sara_lhr — Sara, Lahore, basic, active, opened 2026-08-20

w_nadia_lhr — Nadia, Lahore, basic, active, opened 2026-08-21

w_hamza_rwp — Hamza, Rawalpindi, full, active, opened 2024-06-01

w_filler_01 to w_filler_06 — padding, active, mixed cities

Profiles: language ur/en, typical_use, notes as in the proposal (Ayesha grocery+bills; Bilal new wallet; Hamza prior review note).

Merchants/payees:

m_hussain_general — grocery

m_kelectric — utility

p_new_unknown_1 — unknown

p_cashout_desk_1 — cashout

p_cousin_umair — p2p

plus ~15 fillers (grocery, utility, p2p)

Officers:

off_fraud_01 Farah desk=fraud brief_style=tables allow_goodwill=0

off_care_01 Omar desk=care brief_style=paragraph allow_goodwill=1

## Checks

SELECT COUNT(*) FROM wallets;          -- >= 12
SELECT COUNT(*) FROM merchants;        -- >= 20
SELECT wallet_id FROM wallets WHERE wallet_id='w_ayesha_lhr';
SELECT desk FROM officers WHERE officer_id='off_fraud_01';  -- fraud

FK check: inserting a profile for a missing wallet_id must fail.

## Debug

Count short: seed file not executed after schema

FK fail on good rows: you inserted profiles before wallets — order must be wallets → profiles → merchants → officers → prefs

## Exit criteria

All canonical ids exist. You can explain each hero wallet in one sentence.

# Phase 3 — Plant the six stories in the ledger

## Goal

Transactions, links, flags, historical cases, and alerts make A1–A6 discoverable by the specified SQL.

## Prerequisites

Phase 2 green. Keep GAWAH_AS_OF = 2026-09-01T12:00:00.

## Work

Write seeds so these facts are true. Use ISO timestamps on 2026-08-31 / 2026-09-01.

A1 w_bilal_khi

First inbound success Rs 25000 at 2026-08-31 14:00:00 (cashin or p2p_receive, direction in)

Outbound Rs 24200 at 2026-08-31 14:18:00 to p_cashout_desk_1 (direction out)

Almost no earlier history

A2 w_imran_isb

At least 6 failed bills between 01:00 and 05:00 on 2026-09-01, small amounts

Cash-out success Rs 18000 at 2026-09-01 05:12:00

Some normal daytime bills earlier in August so the wallet is not brand new

A3 w_sara_lhr and w_nadia_lhr

Sara sends 9500 to p_new_unknown_1 on 2026-08-31 16:00 success out

Nadia sends 9800 to p_new_unknown_1 on 2026-08-31 16:40 success out

Row in wallet_links connecting them with that payee

A4 w_ayesha_lhr

~30 small grocery/bill txns across 2026-07 and 2026-08

One p2p out Rs 12000 to p_cousin_umair on 2026-08-31 19:10

No night-fail burst, no first-credit drain

A5 w_hamza_rwp

Active risk_flags watchlist + prior_review

One grocery debit Rs 400 success 2026-09-01 10:00 m_hussain_general

Historical case closed last month (2026-08-15, decision close)

A6 same wallet w_ayesha_lhr

Two merchant_debit success Rs 4500 at m_hussain_general at 2026-08-31 11:00 and 11:11

Historical case goodwill approved 800 on 2026-08-10 case_type=goodwill

Alerts table rows A1–A6 with wallet_id, alert_code, seed_story, status=open, opened_at 2026-09-01 11:00.

Padding: extra txns for fillers so the DB does not look like six isolated rows. Padding must not accidentally create a second first-credit-drain on Ayesha or Hamza.

## Checks — run these exact queries after seed (scripts/check_seeds.py)

A1 first-credit drain query for w_bilal_khi returns at least one row pairing the 25000 and 24200 txns.

A2 night failed bills for w_imran_isb with as_of 2026-09-01 returns count >= 6. A later cash-out exists after the last fail.

A3 shared payee or wallet_links returns sara+nadia+p_new_unknown_1.

A4 duplicate-debit query for Ayesha still reserved for A6; first-credit drain query for Ayesha returns ZERO rows.

A5 SELECT from risk_flags where wallet_id=w_hamza_rwp and active=1 returns watchlist.

A6 duplicate merchant debit query returns the two 4500 ids. goodwill_this_quarter for Ayesha returns >= 1.

SELECT alert_id, wallet_id FROM alerts ORDER BY alert_id;

Must be A1..A6 with the wallets above.

check_seeds.py must exit non-zero if any golden query is empty (except A4 drain which must be empty).

## Debug

Drain query empty: direction/type/status mismatch (in vs out, success vs pending), or gap > 30 minutes, or out amount < 80%

Night bills empty: hours not 01–04 inclusive; you stored local strings that sqlite strftime cannot parse — use `YYYY-MM-DD HH:MM:SS`

Ayesha accidentally matches drain: you gave her a large inbound immediately before the cousin send — change times or amounts

Duplicate pair missing: types not merchant_debit, or one status failed, or gap 16+ minutes

Goodwill count 0: opened_at before 2026-07-01 or case_type not exactly goodwill or decision not approved

Shared payee miss: different merchant_ids (typo p_new_unknown1)

## Exit criteria

`python scripts/check_seeds.py` prints PASS for A1–A6 story queries. This is the most important gate in the project. Do not proceed if it is amber.

# Phase 4 — Repository layer (SQL behind functions)

## Goal

Python functions that run the proposal queries with bound parameters. No LLM. No raw SQL strings built from user text.

## Prerequisites

Phase 3 check_seeds green.

## Work

Implement:

repos/db.py — get_conn(), as_of()

repos/wallets.py — get_wallet

repos/ledger.py — list_transactions, find_first_credit_drain, find_night_failed_bills, find_shared_payee, find_duplicate_merchant_debit

repos/alerts.py — get_alert, list_open_alerts

repos/cases.py — list_prior_cases, goodwill_this_quarter

repos/flags.py — get_risk_flags

repos/playbook_sql.py — get_clause (may be empty until Phase 5)

Every function returns plain dicts/lists. None of them call an LLM.

## Checks

Write `tests/test_repos.py` (or run a small script):

get_wallet("w_bilal_khi")["city"] == "Karachi"
len(find_first_credit_drain("w_bilal_khi")) >= 1
len(find_first_credit_drain("w_ayesha_lhr")) == 0
len(find_duplicate_merchant_debit("w_ayesha_lhr")) >= 1
len(get_risk_flags("w_hamza_rwp")) >= 1
goodwill_this_quarter("w_ayesha_lhr") >= 1
get_alert("A1")["wallet_id"] == "w_bilal_khi"

Pass a malicious string as wallet_id and assert no crash / no extra tables dropped (parameter binding).

## Debug

Functions work in sqlite CLI but not Python: you opened a different db path

Empty lists: as_of clock not applied; night query used datetime('now')

Integrity error on later writes: you reused connections across threads without check_same_thread handling

## Exit criteria

Repo tests pass. Graph code does not exist yet except perhaps unused imports.

# Phase 5 — Playbook files and SQL audit copy

## Goal

Ten markdown clauses on disk and mirrored into policy_docs / policy_clauses.

## Prerequisites

Phase 4 green.

## Work

Create playbook/T01_... through T10_... using the proposal template (title, clause_id line, 120–250 words).

T07 must say long-good + one odd P2P is not freeze-first.

T08 is a distractor mule page.

Write seeds/seed_playbook_sql.py that reads the markdown and upserts policy_docs + policy_clauses.

## Checks

SELECT clause_id FROM policy_clauses ORDER BY 1;

Contains T01_first_credit_drain … T10_goodwill_and_care_desk.

`get_clause("T01_first_credit_drain")` returns text containing “30 minutes” or equivalent rule.

Each file’s second line matches clause_id in SQL.

## Debug

Missing T0X: filename vs clause_id mismatch

Duplicate ids: upsert not insert-or-replace

Garbled text: encoding; save utf-8

## Exit criteria

Handbook exists as files AND as SQL rows. RAG index not required yet.

# Phase 6 — RAG retriever

## Goal

search_playbook(query) returns top 3 clause hits with ids. A1-style query retrieves T01 in top 3. A4-style query retrieves T04 or T07, not T01 as top-1.

## Prerequisites

Phase 5 green. Now you may add chromadb or faiss + embeddings. API key optional if using sentence-transformers locally.

## Work

retrieve/playbook_index.py — build index from playbook/*.md, one chunk per file, persist under data/playbook_index/

retrieve/retriever.py — search_playbook(query, k=3) -> [{clause_id, title, text, score}]

scripts/build_index.py

tests/test_retriever.py with fixed queries

Query construction for tests (do not yet wire the graph):

A1 query: "first inbound credit then cash-out within 30 minutes 80 percent"

A4 query: "loyal long customer single odd p2p send do not freeze"

A6 query: "two equal merchant debits same shop eleven minutes"

## Checks

Rebuild index from scratch twice; second build does not duplicate ids

A1 query: T01 in top 3

A4 query: T01 is not rank 1; T04 or T07 in top 3

A6 query: T06 in top 3

Unknown query “hospital cash waiting period” may return weak scores; document threshold behaviour

## Debug

Always T01: query text too similar; add distinctive sentences to T04/T07; do not chunk files into tiny overlapping windows

Empty index: build script pointed at wrong folder

clause_id missing on hits: parse the `clause_id:` line when indexing, do not guess from filename only (do both as a sanity check; they must match)

## Exit criteria

Unit tests for three queries pass without any LangGraph import.

# Phase 7 — Domain models and empty graph

## Goal

CaseState compiles. A graph loads A1 and ends without tools. Checkpointer writes to gawah_graph.db only.

## Prerequisites

Phases 4 and 6 exist (retriever need not be called yet).

## Work

domain/enums.py

domain/state.py — CaseState with reducers on messages, evidence, policy_hits, related_wallet_ids

graph/desk.py — nodes: load_alert -> END

studio/desk_graph.py exports `graph = builder.compile(checkpointer=SqliteSaver(gawah_graph.db))`

Invoke with config thread_id=A1 and input {alert_id: A1, officer_id: off_fraud_01}

## Checks

After invoke, get_state(thread).values["wallet_id"] == w_bilal_khi

data/gawah_graph.db exists and grew

data/gawah_ops.db row counts unchanged (graph did not write ledger)

Visual: graph.get_graph().draw_mermaid() contains load_alert

## Debug

Reducer error on compile: Annotated import / add_messages missing

wallet_id empty: load_alert did not call get_alert

Checkpointer wrote into ops db: wrong path

“no current event loop” / thread errors: run invoke in a plain script first, not inside a broken notebook kernel

## Exit criteria

One alert loads into state. No gather, no LLM, no interrupt yet.

# Phase 8 — Deterministic gather (no LLM)

## Goal

Parent graph fills sql_findings, policy_hits, related_wallet_ids, risk_hint placeholder by calling repos + retriever directly.

## Prerequisites

Phase 7 green. Prefer one node `gather_sql` plus one node `retrieve_playbook` plus merge. Do not add ReAct yet.

## Work

Nodes:

gather_sql: run get_wallet, list_transactions, all find_* for that wallet, flags, prior cases, goodwill. Put compact results in sql_findings. If shared payee hits, set related_wallet_ids.

retrieve_playbook: build query from alert_code + a short digest of sql_findings (template string, no LLM). Call search_playbook. Store policy_hits.

merge: no-op join after parallel edges.

score_hint_stub: write risk_hint="low" always (real model is Phase 13).

Parallel: gather_sql and retrieve_playbook can run after load_alert if reducers are correct. If parallel update of the same keys is painful, run them sequentially first. Sequential is acceptable for this phase.

## Checks

Invoke A1:

sql_findings contains the drain pair txn ids

policy_hits contains T01

related_wallet_ids empty (or only subject)

Invoke A3:

related_wallet_ids contains w_sara_lhr and w_nadia_lhr (or the counterpart of the subject)

Invoke A5:

sql_findings flags include watchlist

Invoke A6:

duplicate pair present

goodwill count >= 1

Print state after each invoke. Save outputs under /tmp if needed; do not commit secrets.

## Debug

InvalidUpdateError: two nodes wrote the same key without a reducer — make gather write sql_findings only, retriever write policy_hits only

policy_hits empty: digest query too vague; reuse the Phase 6 test query strings keyed by alert_code as a fallback map

related wallets empty on A3: gather did not call find_shared_payee / wallet_links

Parallel flake: switch to sequential edges until stable

## Exit criteria

For all six alerts, state after gather has the planted facts. Still no EvidencePack LLM. Still no freeze node.

# Phase 9 — Template EvidencePack (still no LLM)

## Goal

write_pack_template builds EvidencePack from state with deterministic rules. This proves the product voice before you spend tokens.

## Prerequisites

Phase 8 green.

## Work

Implement pack/rules.py:

If drain hit and wallet opened within 14 days of as_of -> recommend freeze (draft only), cite T01 if present

If night fails >=6 and later cashout -> recommend watch or freeze if hint high, cite T02

If shared payee -> recommend watch or file_compliance, cite T03

If Ayesha-like long history + one odd p2p and no drain -> recommend watch or close, cite T04/T07, never freeze

If watchlist + tiny grocery -> recommend close, cite T05

If duplicate debit -> recommend watch/close, cite T06, never freeze

clause_ids_cited = intersection of desired ids and policy_hits ids only

Node write_pack writes pack + proposed_action.

## Checks

A1 proposed_action in {freeze, file_compliance}

A4 proposed_action in {close, watch}

A5 proposed_action == close

A6 proposed_action in {close, watch}

A1 clause_ids_cited includes T01

A4 clause_ids_cited does not include T01 unless it was retrieved AND rules require it — it should not

Every cited id ∈ policy_hits

## Debug

A4 wants freeze: your drain query is matching Ayesha; go back to Phase 3

Cited id not in hits: writer used a hardcoded id; filter it

Pack None: node returned wrong key name vs state schema

## Exit criteria

Six packs look right with zero LLM cost. Keep this template as a fallback if the LLM is down.

# Phase 10 — Gate and human sign-off

## Goal

Graph always stops before apply_action. Unsigned resume cannot write an approved freeze. Signed update_state can.

## Prerequisites

Phase 9 green.

## Work

graph/gates.py — should_force_interrupt(state) from proposal rules

compile interrupt_before=["apply_action"]

gate node may raise NodeInterrupt when watchlist or hint high or recommended freeze/file or linked wallets >= 2

apply_action node:

- if not state.signed: write case_event "refused_unsigned" and return

- if human_decision is freeze: insert draft_actions approved/executed only then (still: you may insert as approved and not literally freeze a wallet row unless you also set wallets.status; prefer draft_actions.status=approved and a case_event; optionally set wallet status frozen for A1 after sign-off)

- never bind apply_action as a tool

Script scripts/demo_gate.py:

1. invoke A1 until interrupt

2. try stream(None) without signed -> no approved freeze row

3. update_state signed=True human_decision=watch

4. resume -> draft_actions watch approved, freeze not executed

## Checks

After first A1 invoke, get_state().next includes apply_action or the interrupt is visible in tasks

draft_actions has no approved freeze before step 3

After signed watch, freeze still not approved

Repeat A5: interrupt happens despite Rs 400

wallets.status for Bilal remains active until/unless you explicitly implement freeze-on-sign and the human chose freeze

## Debug

Graph does not stop: compile() missing interrupt_before; or you named the node apply_actions

Resume with None applies freeze: apply_action ignored signed flag

update_state wiped messages: set as_node correctly; pass only the keys you mean to change

Checkpointer missing: interrupt cannot persist; compile with SqliteSaver

## Exit criteria

You can demonstrate the product sentence: it prepares a pack and will not commit a freeze without a signature.

# Phase 11 — Subgraph and Send (Alert A3)

## Goal

When related_wallet_ids has more than the subject, fan out investigate_entity workers and append EvidenceMemos.

## Prerequisites

Phase 10 green. A3 related_wallet_ids already populated.

## Work

graph/investigate_entity.py subgraph: load entity txns (repo), write EvidenceMemo via template (no LLM required)

plan_sends node returns list of Send("investigate_entity", {entity_wallet_id, role})

evidence reducer appends

write_pack includes linked wallet memos

## Checks

A3 invoke:

at least two evidence memos

pack.linked_wallets includes both sara and nadia

Studio/mermaid shows fan-out

A1 invoke:

zero or one memo; no crash if Send list empty

A4 invoke:

no spurious second wallet

## Debug

InvalidUpdateError on evidence: reducer not Annotated add

Send payload missing required subgraph state keys — give the subgraph its own schema or overlapping keys as in the course

Infinite loop: subgraph ends at END; do not Send back to plan_sends without a guard

Only one worker: related_wallet_ids not a list of unique ids

## Exit criteria

A3 is visibly map-reduce. Other alerts still pass Phase 10 checks.

# Phase 12 — LLM pack writer with citation filter

## Goal

Replace or wrap the template writer with structured output, without allowing hallucinated clause ids.

## Prerequisites

Phase 11 green. OPENAI_API_KEY (or equivalent) now required.

Temperature 0.

## Work

write_pack_llm node: prompt contains only retrieved clause texts + sql_findings + memory block

with_structured_output(EvidencePack)

Post-filter: drop any clause_ids_cited not in policy_hits; if recommended freeze on A4/A6, override to watch and record "policy_guard"

Keep template writer as fallback if API fails

Do not put raw_tool_dumps in the prompt

## Checks

A1 LLM pack still cites T01 (or T09), still pauses

A4 still not freeze after guard

Force a unit test: feed a fake model output citing T08 when T08 was not retrieved; filter removes T08

Token use is small (prompt should not include full 30-txn dumps; cap list_transactions to 15 in the prompt)

## Debug

Hallucinated ids: filter missing; tighten prompt “cite only ids in this list: [...]”

JSON parse errors: use with_structured_output, reduce optional fields

A4 freeze again: guard not applied after LLM

Slow/expensive: you sent whole ledger; truncate

## Exit criteria

LLM improves prose. Guards keep A4/A6 honest. Goldens still pass if API is mocked with the template.

# Phase 13 — Risk hint

## Goal

txn_features filled. hint.py returns low|medium|high. High forces NodeInterrupt even on small amounts.

## Prerequisites

Phase 10–11 green. scikit-learn optional.

## Work

features_sql.py rebuilds txn_features for all wallets using as_of

Implement rule path from the proposal first (always available)

Optional: train logistic on alert_labels; if model file missing, use rules

score_hint node overwrites stub

gates.py: hint==high => NodeInterrupt

## Checks

SELECT * FROM txn_features WHERE wallet_id='w_bilal_khi';

minutes_first_in_to_out should be ~18.

Bilal hint is high.

Ayesha A4 hint is low or medium, not high because of drain.

Hamza hint high or medium because watchlist — interrupt already required.

Unit test: active_watchlist=1 and tiny amount => high or at least interrupt.

## Debug

Features all null: rebuild not run after seed

minutes 9999 on Bilal: inbound not marked direction=in

Everyone high: thresholds too tight; print feature rows

Model file unpickle error: fall back to rules and document in README

## Exit criteria

Hint is visible on the pack. It never writes draft freeze by itself.

# Phase 14 — Long-term memory

## Goal

Second thread on Ayesha sees goodwill-already-used. Hamza sees prior review. Officer prefs affect pack style.

## Prerequisites

Phase 12 green.

## Work

Store (InMemoryStore is fine for demo; mirror writes to memories table)

Namespaces: (profile, wallet_id), (cases, wallet_id), (procedure, officer_id)

load_alert reads store and puts a short known_facts string into state

write_memory after signed apply

Seed initial memories for Ayesha goodwill and Hamza prior review so the first demo thread already shows memory (do not wait for a previous run)

## Checks

Invoke A6 with officer off_fraud_01: pack mentions goodwill already used this quarter (from SQL and/or memory)

Invoke A5: pack mentions prior review

Invoke A1 twice on different thread_ids after first was signed watch: second load sees a case memory

memories table rows increase after signed apply

Ops ledger row count unchanged except draft_actions/events/packs/memories

## Debug

Memory empty: write_memory not reached because you never signed

Wrong wallet memory: namespace tuple order

Store lost on process restart: expected for InMemoryStore; either seed on startup or switch to a file-backed store later

## Exit criteria

A5 and A6 packs show cross-case facts without the officer pasting them.

# Phase 15 — Assistants and one double-text behaviour

## Goal

Same graph, two configs. A second message mid-run does not corrupt sql_findings.

## Prerequisites

Phase 14 green. langgraph.json points at studio/desk_graph.py:graph

## Work

Assistants conceptually: gawah_fraud vs gawah_care via configurable desk_role

Care desk prompt/guard: never recommend freeze as first choice; prefer watch/close

Fraud desk may recommend freeze on A1 only as draft

Double-text: document multitask_strategy=interrupt; add a test that starts A1 then updates with extra human message while waiting at gate; state still has original drain findings

## Checks

A1 + fraud config: proposed freeze allowed

A1 + care config: proposed watch/close (guard)

langgraph dev starts; Studio shows the graph

Double-text test does not drop wallet_id

## Debug

Studio cannot find graph: langgraph.json graph path wrong; cwd not studio/

Care still freezes: guard only in template, not LLM path

Double-text error 409: expected if you chose reject; switch to interrupt as specified

## Exit criteria

Two desks visible. Studio runs locally. One documented double-text path.

# Phase 16 — Golden suite (project definition of done)

## Goal

evals/test_goldens.py is the only “done” signal.

## Prerequisites

Phases 3, 6, 10, 11, 12, 13, 14.

## Work

Implement evals/golden.yaml exactly from the proposal.

test_goldens.py rebuilds DB + index, runs each alert, asserts:

must_interrupt

planted SQL tool/repo hits

must_cite_any ⊆ pack.clause_ids_cited ⊆ policy_hits ids

must_not_cite not present

must_not_recommend respected

unsigned freeze absent

after signed decision, case_events has approved/rejected as expected

Run: `pytest evals/test_goldens.py -q`

## Checks

All six alerts green in one command on a clean DB.

## Debug

Order-dependent tests: always rebuild DB in fixture

Time-dependent: as_of not injected

LLM flake: allow template fallback in CI, or record structured outputs; goldens must not require a live model if GAWAH_OFFLINE=1

## Exit criteria

pytest green twice in a row. This is the project finish line.

# Phase 17 — Demo artifacts only after goldens

## Goal

README, architecture paragraph, 90-second script. No new features.

## Prerequisites

Phase 16 green.

## Work

README sections from the proposal.

Record Studio on A1 (gate) and A4 (restraint).

Optional time-travel: get_state_history on A1, fork before apply, choose watch.

## Checks

A stranger can clone, create venv, run build_db, build_index, pytest, langgraph dev using README only

README states synthetic data and “not a detector”

No API keys committed

## Debug

Clone fail: seeds assume absolute paths — use paths relative to repo root

Studio fail: missing langgraph.json dependencies

## Exit criteria

Portfolio-ready. Stop building.

# Cross-phase debugging map

| Symptom | Go back to |
| --- | --- |
| Drain/duplicate/night query empty | Phase 3 seeds |
| Repo functions empty but CLI sqlite works | Phase 4 db path |
| Retriever always same clause | Phase 6 chunking/queries |
| InvalidUpdateError | Phase 8 reducers |
| Graph does not pause | Phase 10 interrupt_before + checkpointer |
| Unsigned freeze written | Phase 10 apply_action guard |
| A3 no fan-out | Phase 11 Send + related_wallet_ids |
| LLM cites missing clause | Phase 12 filter |
| Everyone risk=high | Phase 13 features |
| Second ticket forgets goodwill | Phase 14 Store seed/write |
| pytest flakes | Phase 16 offline mode + rebuild fixture |
| Want a React app | Do not. Phase 17 only |

# What you never do in any phase

Mix gawah_ops.db and gawah_graph.db

Let the model write SQL

Bind freeze as a tool

Train a “real fraud model” on public datasets

Add Supervisor/Swarm/Deep Agents

Start Phase 12 before Phase 3 and Phase 10 are green

# One-page sequence

0 env → 1 schema → 2 identities → 3 planted stories + check_seeds

→ 4 repos → 5 playbook files → 6 retriever tests

→ 7 empty graph loads A1 → 8 deterministic gather

→ 9 template pack → 10 gate + unsigned freeze fails

→ 11 Send on A3 → 12 LLM + citation filter

→ 13 hint → 14 memory → 15 assistants/Studio

→ 16 pytest goldens → 17 README/demo → stop